|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Requirement gathering | | | 002 | 15days | | 18 sept 2022 | 2 oct 2022 |  |  |  | | --- | --- | | Study period | | | 001 | 15days | | 02 sept 2022 | 17 sept 2022 |     Planning |
| |  |  | | --- | --- | | Design | | | 003 | 10days | | 3 oct 2022 | 13 oct 2022 |     Design |
| |  |  | | --- | --- | | Testing | | | 005 | 4days | | 1 nov 2022 | 5 nov 2022 |      |  |  | | --- | --- | | Coding and Implementation | | | 004 | 15days | | 14 oct 2022 | 29 oct 2022 |   Development  And  testing   |  |  | | --- | --- | | Debugging | | | 006 | 6days | | 6 nov 2022 | 12 nov 2022 | |
| |  |  | | --- | --- | | Publish report | | | 007 | 10days | | 13 nov 2022 | 23 nov 2022 |     Documentation |